HostelHub – Final Sprint Week

Group Discussion Schedule  |  Monday – Friday

All 5 modules  ·  Individual & Group Portfolios  ·  Integrated System Demo

# Overview

This schedule covers the final sprint week for HostelHub. Each day focuses on a specific module owner presenting their progress, followed by cross-team integration checks, portfolio coordination, and rehearsed demos. By Friday the full integrated system should be demo-ready.

## Team Members & Modules

| Team Member | Module | Key Responsibilities |
| --- | --- | --- |
| Team Leader | Login & Staff | Auth flow, README, Sprint Review organisation, demo script |
| Sachin | Room Management | Room CRUD, allocation, use case diagram, individual portfolio |
| Team Member 3 | Student Module | Student records, room/fee linking, individual portfolio |
| Team Member 4 | Fee & Payment | Payment tracking, overdue detection, individual portfolio |
| Team Member 5 | Maintenance | Maintenance requests, status updates, individual portfolio |

# Monday — Integration Kickoff & Login Module Review

Focus: Open the week with a full team sync. The Team Leader presents the Login module end-to-end and sets the agenda. The group discusses the integrated system structure and ensures all modules can run together from one place.

| Time | Who Presents | Discussion Topic | Expected Outcome |
| --- | --- | --- | --- |
| 09:00 – 09:30 | Whole Team | Stand-up: each member shares current status, blockers, and what they need from other team members before the demo. | Shared blocker list created; tasks redistributed if needed. |
| 09:30 – 10:15 | Team Leader | Login & Staff module end-to-end walkthrough: – User registration and login flow – Session handling and role-based access – Staff management features – Edge cases: wrong password, locked accounts | Login module signed off or bugs logged with owner assigned. |
| 10:15 – 10:45 | Team Leader | README walkthrough (draft): – Project setup instructions (XAMPP, DB import, config) – Module folder structure – Team roles section | Team reviews README; each member confirms their section is accurate. |
| 10:45 – 11:30 | Whole Team | Integrated system smoke test: – Load all modules from the shared integrated codebase – Confirm navigation between Login → Room → Student → Fee → Maintenance works – Check shared database tables (students, rooms, allocations, fees) | Integration issues documented; owners assigned to fix before Wednesday. |
| 11:30 – 12:00 | Whole Team | Sprint Review meeting planning: – Agree demo order (Login → Room → Student → Fee → Maintenance) – Confirm demo day, time, and audience – Assign demo script writing tasks per module | Demo schedule agreed and written down. |

# Tuesday — Room & Student Module Reviews

Focus: Sachin presents the Room module in full. The Student module owner presents their work. Both modules are tested with real linked data (students in rooms).

| Time | Who Presents | Discussion Topic | Expected Outcome |
| --- | --- | --- | --- |
| 09:00 – 09:15 | Whole Team | Quick stand-up: any blockers from Monday integration test resolved overnight? | Updated blocker list; confirm database is accessible for all. |
| 09:15 – 10:15 | Sachin (Room) | Room module end-to-end walkthrough: – Add Room (validation, ensuite flag) – List/View Rooms (filters: floor, type, ensuite, availability) – Edit Room (capacity guard) – Allocate Room (active student check, capacity check) – Delete Room (occupied room warning) – Remove Allocation | Room module signed off or bugs logged. Sachin notes any fixes needed before Thursday demo. |
| 10:15 – 10:30 | Sachin (Room) | Room allocation test with real student data: – Allocate 3–4 real students to rooms – Verify room_id updates in students table – Verify allocations history table records are created – Check dashboard stats update (available rooms count) | Allocation tested live with real data; any data integrity issues flagged. |
| 10:30 – 11:30 | Member 3 (Student) | Student module end-to-end walkthrough: – Add / edit / view student records – Student linked to room (room_id shown) – Student linked to fee record – Search and filter students | Student module signed off or bugs logged. |
| 11:30 – 12:00 | Sachin + Member 3 | Cross-module integration: Room ↔ Student: – Confirm student record shows correct room assignment after Room allocation – Confirm removing allocation in Room module reflects in Student module – Verify shared database rows are consistent | Room ↔ Student integration confirmed working or bug raised. |
| 12:00 – 12:30 | Whole Team | Individual portfolio check-in: – Each member confirms their individual portfolio document is drafted – Group portfolio: confirm all use case diagrams collected – Discuss any sections that need team input (team class diagram, group ethics) | List of outstanding portfolio items with deadlines. |

# Wednesday — Fee & Payment and Maintenance Module Reviews

Focus: Fee and Maintenance module owners present their work. Bug fixes from Monday and Tuesday integration tests should be completed by this morning.

| Time | Who Presents | Discussion Topic | Expected Outcome |
| --- | --- | --- | --- |
| 09:00 – 09:15 | Whole Team | Stand-up: confirm all Monday/Tuesday bugs are fixed and integrated into the shared codebase. | Shared codebase is clean and all prior bugs resolved. |
| 09:15 – 10:15 | Member 4 (Fee) | Fee & Payment module end-to-end walkthrough: – Add fee record for a student – Edit fee amount / due date – Mark fee as paid – Overdue detection: fees past due date automatically flagged as Overdue – Fee dashboard: KPIs, overdue panel, payment stats | Fee module signed off or bugs logged. |
| 10:15 – 10:45 | Member 4 (Fee) | Overdue detection live test: – Set a fee due date to yesterday, confirm status shows Overdue automatically – Check dashboard overdue count updates – Verify report page reflects overdue correctly | Overdue detection confirmed working with real dates. |
| 10:45 – 11:45 | Member 5 (Maintenance) | Maintenance module end-to-end walkthrough: – Log a new maintenance request linked to a real room – Update request status (Pending → In Progress → Resolved) – Add resolution notes – View maintenance history per room | Maintenance module signed off or bugs logged. |
| 11:45 – 12:15 | Member 4 + Member 5 | Cross-module integration: Fee ↔ Student ↔ Maintenance: – Confirm fee records are correctly linked to student IDs – Confirm maintenance requests reference correct room IDs from the rooms table – Check no orphaned foreign key records | Fee ↔ Student and Maintenance ↔ Room integration confirmed. |
| 12:15 – 13:00 | Whole Team | Full integrated system run-through (first full pass): – Login → navigate to each module → perform one action per module → logout – Note any UI inconsistencies or broken navigation links | Full integration test report; final bug list agreed for Thursday morning fix. |

# Thursday — Bug Fixes, Demo Script Rehearsal & Portfolio Finalisation

Focus: Fix any remaining bugs from Wednesday. Each module owner rehearses their demo script. Group and individual portfolios are finalised and reviewed.

| Time | Who Presents | Discussion Topic | Expected Outcome |
| --- | --- | --- | --- |
| 09:00 – 10:00 | Whole Team | Bug fix session: – Work through Wednesday's final bug list – Each owner fixes bugs in their own module – Test fix in integrated environment before marking resolved | All critical bugs resolved; system stable and integrated. |
| 10:00 – 10:30 | Team Leader | Demo script rehearsal — Login & Staff: – Walk through demo script out loud – Team gives feedback: too fast, unclear steps, missing features? | Login demo script polished and timed. |
| 10:30 – 11:00 | Sachin (Room) | Demo script rehearsal — Room module: – Show Add Room → List → Allocate → Dashboard stats update – Highlight use case diagram matching live features – Team gives feedback | Room demo script polished and timed. |
| 11:00 – 11:30 | Member 3 + 4 + 5 | Demo script rehearsals — Student, Fee, Maintenance: – Each member does a timed run of their demo (5–7 mins each) – Team confirms demo flows connect end-to-end naturally | All 5 demo scripts rehearsed and approved. |
| 11:30 – 12:30 | Whole Team | Portfolio finalisation session: – Individual portfolios: each member reviews their own document – Group portfolio: compile all sections (team diagram, all use cases, shared ethics, combined references) – Confirm both portfolio types are complete and consistent | Individual and group portfolios ready to submit. |
| 12:30 – 13:00 | Team Leader | README final review: – Verify setup steps work on a clean machine – Check all module names, file paths, and DB import instructions are correct – Add team roles section | README finalised and committed to shared project folder. |

# Friday — Final Sprint Review & Full Demo Day

Focus: The Final Sprint Review meeting. Each team member delivers their polished demo in order. The group presents the integrated system as a whole. Portfolios are submitted.

| Time | Who Presents | Discussion Topic | Expected Outcome |
| --- | --- | --- | --- |
| 09:00 – 09:30 | Whole Team | Final system check before demo: – Run the integrated system one last time – Confirm database has realistic sample data loaded (students, rooms, fees, maintenance records) – Confirm all modules accessible from the shared landing page | System confirmed demo-ready with sample data. |
| 09:30 – 09:45 | Team Leader | Sprint Review opening: – Introduce the team and project – Show the integrated HostelHub home page – Briefly explain the module split and individual vs group work structure | Audience oriented; context set. |
| 09:45 – 10:00 | Team Leader | Demo — Login & Staff module: – Register a new staff user – Login and navigate to the main dashboard – Show role-based access (admin vs staff) | Login module demo complete. |
| 10:00 – 10:15 | Sachin (Room) | Demo — Room Management module: – Add a new room – Allocate a student to the room – Show dashboard stats updating in real time – View room list with filters | Room module demo complete. |
| 10:15 – 10:30 | Member 3 (Student) | Demo — Student module: – View a student record with linked room and fee details – Edit student info and save – Show search/filter working | Student module demo complete. |
| 10:30 – 10:45 | Member 4 (Fee) | Demo — Fee & Payment module: – Show an overdue fee flagged automatically – Mark a fee as paid and show dashboard updating – Run the fee report | Fee module demo complete. |
| 10:45 – 11:00 | Member 5 (Maintenance) | Demo — Maintenance module: – Log a maintenance request for a real room – Update status to Resolved with a note – Show maintenance history | Maintenance module demo complete. |
| 11:00 – 11:20 | Whole Team | Integrated system walkthrough (end-to-end story): – Start: new student checks in → room allocated → fee created → maintenance raised → all resolved – Show how all modules share the same student and room records | Integrated system demo complete; full project journey shown. |
| 11:20 – 11:45 | Whole Team | Sprint Review Q&A and retrospective: – What went well? – What would you do differently? – What bugs remain (if any)? | Sprint retrospective notes captured. |
| 11:45 – 12:00 | Team Leader | Portfolio submission: – Confirm all individual portfolios are finalised – Submit group portfolio – Commit final README and codebase to shared repository | All deliverables submitted. Sprint closed. |

# Notes

• All discussions assume the integrated codebase is hosted on XAMPP and all team members have access to the shared database.

• Individual portfolios should be completed independently — do not copy from the group portfolio.

• The group portfolio should include: Team Class Diagram (Team Leader), all 5 individual use case diagrams, combined risk register, combined ethics checklist.

• If a critical bug is found on Thursday that cannot be fixed before Friday, the demo should note it as a known issue rather than skip the feature.

• Demo order on Friday follows module dependency (Login first, then Room, then Student, then Fee, then Maintenance).